## Slide 1: Business Value Game
Vera Peeters
Pascal Van Cauwenberghe
Portia Tung
© Vera Peeters and Pascal Van Cauwenberghe
Download from http://www.xp.be
Notes: <number>

## Slide 2: Business Value Game Timetable
Length | Total | Contents
5’ | 5’ | Create teams and hand out materials
15’ | 20’ | Play iteration 1 and explain rules
10’ | 30’ | Play iteration 2
10’ | 40’ | Debrief first two iterations
15’ | 55’ | Play iterations 3-4
10’ | 65’ | Debrief iterations 3-4
10’ | 75’ | Play iterations 5-6
15’ | 90’ | Final debrief and conclusions
Notes: <number>

## Slide 3: Business Value Game
Teams of 6-7 people
Notes: <number>

## Slide 4: Business Value Game
Teams of 6-7 people
5 Salespeople represent clients
Notes: <number>

## Slide 5: Business Value Game
Teams of 6-7 people
Salespeople represent clients
Development team representative
  Determines velocity
  Implements stories
  Builds releases
Notes: <number>

## Slide 6: Business Value Game
Teams of 6-7 people
Salespeople represent clients
Development team representative
Accountant
  Keeps score
  Verifies rules
Notes: <number>

## Slide 7: Business Value Game
Put all persona cards on the table
Do it now
Notes: <number>
Hand out persona cards now

## Slide 8: Goal of the game
Earn money
Notes: <number>

## Slide 9: How can you earn money?
Release products
  All stories are implemented
  Released
X
X
X
X
X
X
X
X
X
X
Notes: <number>

## Slide 10: How can you earn money?
Release products
Make clients happy
  100 € per happiness point
  When happiness is 0, Client leaves !
Notes: <number>

## Slide 11: Business Value Game
Iteration 1
Notes: <number>

## Slide 12: Client requests
Do it now
Notes: <number>
Todo:picture
Hand out client requests

## Slide 13: Client request
when all stories are implemented and released
  Income: how much you earn
  : client happiness increases with this amount
Notes: <number>

## Slide 14: Step 1: Assign Business Value
Sort by Income then
assign Business Value to Client Request
  First iteration:
  Business Value = Income
Do it now
Notes: <number>

## Slide 15: Story cards
Do it now
Notes: <number>
Picture; client, client request, story cards
Hand out story cards

## Slide 16: Story cards
Cost: estimated by development team
Notes: <number>

## Slide 17: Step 2: Distribute Business Value over stories
Business Value: Σ BV(stories) == BV (request)
  First iteration:
  BV(Story) = BV(request) / # stories
Do it now
Notes: <number>

## Slide 18: Step 3: Sort stories by Business Value/Cost
Calculate Business Value / Cost
Do it now
Notes: <number>

## Slide 19: Step 3: Sort stories by Business Value/Cost
Do it now
Notes: <number>

## Slide 20: Step 4: Align Stories per Client Request
Keep value/cost ordering
Slide horizontally per request
Do it now
Notes: <number>

## Slide 21: Step 5: Select stories
Goal: earn money
Tool: maximise business value
Clients become less happy the longer they have to wait
Only completed and released requests earn money
Notes: <number>

## Slide 22: Step 5: Do we release?
To release completed requests play the «Release» Story card
Notes: <number>

## Slide 23: Step 5: Select stories
Velocity: 15 story points
Do it now
Notes: <number>

## Slide 24: Step 6: Implementation
Hand over all selected cards to the Development team representative
Notes: <number>

## Slide 25: Step 6: Implementation
Velocity: 15 story points
Development Team: mark stories «Done»
  Follow the iteration plan
  Deliver up to a maximum of 15 story points
Do it now
Notes: <number>

## Slide 26: Step 7: Update Client Requests
Salespeople:
  check off Done stories on Request Cards
X
X
X
X
Notes: <number>

## Slide 27: Step 7: Update Client Requests
Salespeople:
  check off Done stories on Request Cards
  check off released stories
X
X
X
X
X
X
X
X
Do it now
Notes: <number>

## Slide 28: Step 8: Calculate the results
Accountant: fill in Iteration Sheet
Notes: <number>

## Slide 29: Step 8: Calculate the results
Notes: <number>

## Slide 30: Step 8: Calculate the results
Decide on Team name
Notes: <number>

## Slide 31: Step 8: Calculate the results
Business Value of all completed Requests
Notes: <number>

## Slide 32: Step 8: Calculate the results
Total income of all completed Requests
Notes: <number>

## Slide 33: Step 8: Calculate the results
Did you release? Y/N
Notes: <number>

## Slide 34: Step 8: Calculate the results
If released: all unreleased Potential Value
Else: 0
Notes: <number>

## Slide 35: Step 8: Calculate the results
Iteration Total = Earned Value
Notes: <number>

## Slide 36: Step 8: Calculate the results
Running Total = ∑ Iteration Total
Notes: <number>

## Slide 37: Step 9: Update each Client's Happiness
No release : Happiness -= 1
Released : Happiness += Request s
Notes: <number>

## Slide 38: Sales Bonus
One chocolate bonus for each salesperson who has a released Request!
Notes: <number>

## Slide 39: End of Iteration 1
Questions?

## Slide 40: Business Value Game
Iteration 2

## Slide 41: Iteration 2
Extra client requests and story cards
Estimate Business Value by comparison
Developer Velocity variation
Release improvement

## Slide 42: Iteration 2
Step 1: Assign Business Value
Step 2: Distribute Business Value over stories
Step 3: Sort stories by Business Value/Cost
Step 4: Align Stories per Client Request
Step 5: Select stories
Step 6: Implementation
Step 7: Update Client Requests
Step 8: Calculate the results
Step 9: Update each Client's Happiness
Wait here
Do it now
Duration: 10 minutes

## Slide 43: Return on Investment
Notes: <number>

## Slide 44: Return on Investment
ROI = 10% of previous Total, rounded down to the nearest multiple of 100€
Notes: <number>

## Slide 45: Return on Investment
Total = Earned Value + ROI
Notes: <number>

## Slide 46: Debrief iterations 1 and 2
Standup Retrospective

## Slide 47: Business Value Game
Iterations 3 and 4

## Slide 48: Iterations 3 and 4
Step 1: Assign Business Value
Step 2: Distribute Business Value over stories
Step 3: Sort stories by Business Value/Cost
Step 4: Align Stories per Client Request
Step 5: Select stories
Step 6: Implementation
Step 7: Update Client Requests
Step 8: Calculate the results
Step 9: Update each Client's Happiness
Do it now
Duration: 15 minutes

## Slide 49: Debrief iterations 3 and 4
Standup Retrospective

## Slide 50: Business Value Game
Iterations 5 and 6

## Slide 51: Iterations 5 and 6
Step 1: Assign Business Value
Step 2: Distribute Business Value over stories
Step 3: Sort stories by Business Value/Cost
Step 4: Align Stories per Client Request
Step 5: Select stories
Step 6: Implementation
Step 7: Update Client Requests
Step 8: Calculate the results
Step 9: Update each Client's Happiness
Do it now
Duration: 10 minutes

## Slide 52: Debrief iteration 5 and 6
Standup Retrospective

## Slide 53: Summarising…

## Slide 54: Download from http://www.xp.be
See handout
© Vera Peeters and Pascal Van Cauwenberghe
Download from http://www.xp.be